# PoC for Enhancing Coding Productivity with AI Copilots

| ## Project SOW | TBD | Date | 20-Aug -2024 |
| --- | --- | --- | --- |
| Owner | SDC | Team Members | Shiva., Sandip R., Deepti G |
| Resources | - Test PCs – 1 no’s - Programming Languages: Python, JavaScript, and Java - Co-Pilot AI (GitHub Copilot, GitLab Copilot, and Microsoft Edge Copilot) | Estimated Time | 12 Hrs. |

| Element | Description | PoC Information |
| --- | --- | --- |
| 1. Problem Statement | Give reason why the PoC is needed. | - The objective of this PoC is to evaluate the effectiveness of AI copilots in accelerating code development, improving code quality, and reducing the time spent on repetitive coding tasks. |
| 2. Goal | List the result/goal that is expected from the PoC. (This may vary from the actual findings.) | - The goal of this PoC is to determine the effectiveness of AI copilots (GitHub Copilot, GitLab Copilot, and Microsoft Edge Copilot) in enhancing coding productivity, improving code quality, and reducing the time spent on repetitive coding tasks. This will be achieved by integrating these tools into existing workflows and evaluating their impact on various coding activities. |
| 3. Scope | Specify the feasibility aspect / boundary of the PoC. Specify what areas/features/concepts the PoC will not contain. | Boundary: - CoPilot verified for the following - Code generation: Automate the creation of boilerplate code, functions, and classes. - Bug Detection: Identify and suggest fixes for common coding errors. - Code Optimization & Review: Improve the efficiency and readability of existing code. Excluded items: NA |
| 4. Assumptions | List any assumptions taken for developing the PoC. Enlist technical and functional constraints or dependencies. | - Availability of Tools: GitHub Copilot, GitLab Copilot, and Microsoft Edge Copilot are available and accessible for the duration of the PoC. - Developer Familiarity: Developers involved in the PoC have a basic understanding of how to use these AI copilots. - Stable Internet Connection: A stable internet connection is available to ensure seamless integration and usage of the AI copilots. - Project Relevance: The selected projects for the PoC are representative of typical coding tasks and challenges faced by the development team. - Data Privacy: All data used in the PoC complies with organizational data privacy and security policies. |
| 5. PoC Planned activities | - Tool Setup: Install and configure GitHub Copilot, GitLab Copilot, and Microsoft Edge Copilot. - Training Session: Provide a training session for developers on how to use the AI copilots effectively. - Data Preparation: Collect and clean data from existing code repositories. - Integration: Integrate the AI copilots into the development environment. - Testing Phase: Conduct testing in real-time coding scenarios. - Feedback Collection: Gather feedback from developers on their experience and the effectiveness of the AI copilots. - Performance Evaluation: Analyze the performance metrics to evaluate the impact of the AI copilots. - Documentation: Document the process, findings, and lessons learned. |  |
| 6. PoC Findings | List down the steps taken and findings. |  |
| 7. Recommended Steps | ##### Specify finalized approach or recommended steps to be taken as concluded from the findings. |  |
| 8. PoC findings shared with client? | ##### Specify discussion details if shared with client. |  |
| 9. Conclusion: | ##### Comments on concluding the PoC. |  |
| 10: Location of the Artifacts | ##### Documents, report etc. | PROMPT: Generate boilderplate code in .net to communicate with device through ethercat Install the EtherCAT.NET library: You can install the EtherCAT.NET library via NuGet Package Manager in Visual Studio. Install-Package EtherCAT.NET PROMPT: Generate boilderplate code in python to communicate a device through ethercat Install the pysoem library: pip install pysoem Common Prompts for GitHub Copilot - Code Generation: - // Create a function to calculate the factorial of a number - // Generate a REST API endpoint using Flask - // Create a simple ASP.NET Core controller - Bug Detection: - // Find and fix errors in this code snippet - // Suggest improvements for this function - Code Optimization: - // Optimize this loop for better performance - // Refactor this code to improve readability |

* * *